ATI — CURRENT STATE, GAP ANALYSIS & AUTONOMOUS BUILD DIRECTIVE

Principal Engineering Audit + Repository-Specific Agent Operating System

Prepared from the uploaded Trading-Intelligence repository snapshot.
This document is an engineering truth document, not a profitability guarantee.

# 1. EXECUTIVE VERDICT

ATI is a substantial autonomous-trading research and paper-trading foundation. It has moved far beyond a prototype, but it has not yet demonstrated a validated trading edge and it is not ready for live autonomous capital.

The central engineering problem has changed. Early in the project, the problem was building the architecture. The repository now contains enough architecture. The dominant problem is integration debt: components exist but several are not yet correctly wired, causally correct, economically measured, replay-safe, or validated.

The correct next phase is therefore INTEGRATION + TRUTH, not FEATURE EXPANSION.

## The single most important conclusion

Do not make ATI more sophisticated until the existing sophistication is truthful.

Make every data source timestamp-correct.

Make every feature actually wired.

Make every research split causally correct.

Make every PnL calculation correct.

Make execution costs real.

Make replay deterministic.

Make live state reconcilable.

Then research which components actually improve net expectancy.

# 2. WHAT I FOUND IN THE REPOSITORY

## 2.1 Architecture

Clean Architecture / hexagonal ports-and-adapters is present and well established. Domain, application, infrastructure and presentation responsibilities are separated. The Constitution is unusually explicit and provides a strong governance layer for AI-assisted development.

## 2.2 Current cognitive pipeline

Observation
   ↓
Persistence
   ↓
Context
   ↓
Reasoning
   ↓
Decision Proposal
   ↓
Risk Gate
   ↓
Paper Simulator
   ↓
Ledger
   ↓
Reflection
   ↓
Episodic Memory

This is real architecture. The long-term intelligence loop is not yet fully realized, but the skeleton is legitimate.

## 2.3 Current reasoning

RuleBasedSolver — deterministic baseline.

AiOmniRouteReasoner — LLM reasoning adapter.

PydanticAIReasoner — structured LLM adapter.

DecisionProposal — central structured contract.

The normal FastAPI composition root currently uses RuleBasedSolver, while separate bootstrap functions can construct the AI-backed pipelines. This is a safe default and should not be changed merely for novelty.

## 2.4 Current safety

CircuitBreakerRiskGate exists.

Supervisor exists.

Kill switch exists.

Data freshness gate exists.

Protective brackets exist.

Risk sizing has fractional Kelly support.

Risk gate has veto authority.

These are meaningful capabilities. They should now be hardened and tested rather than replaced.

# 3. CURRENT DATABASE EVIDENCE

The supplied SQLite database contains almost no actual trading experience:

0 observation events

0 market contexts

3 decision proposals

0 trade ledger records

0 memory episodes

This matters enormously. The architecture has memory, but the supplied system does not yet possess a meaningful historical outcome corpus. Therefore no learned performance claim can currently be made from the local ledger.

# 4. THE BIGGEST CURRENT GAPS

P0 — Dependency manifest incomplete: The code imports packages not represented in the core requirements manifest. Fresh installation reproducibility is therefore not guaranteed.

P0 — Regime input is wrong: RegimeFeature currently feeds timestamp-as-price. Regime output cannot be trusted.

P0 — Feature configuration is unsafe: Unlisted features default to enabled, allowing new experimental features to silently enter context.

P0 — Microstructure state is not centrally wired: OFI and micro-price update functions exist but are not connected to one canonical observation enrichment path.

P0 — OFI is not yet truly multi-level: Price-to-level mapping is placeholder and update semantics need old/new size handling.

P0 — Tick recorder format is inconsistent: Object arrays plus pickle-disabled reads is not a valid secure structured-data design.

P0 — Purged CV is incorrect: The current splitter is not properly label-aware and can create temporal leakage.

P0 — Replay uses wall clock in risk snapshot: Daily/monthly resets use current time rather than replay time.

P0 — Short unrealized PnL is wrong: The simulator uses the long formula for shorts.

P0 — Fees are not fully included in paper economics: ExecutionReport has fee fields, but paper PnL still treats fees as zero.

P0 — Arrival price is not captured reliably: CCXT execution report cannot currently provide a trustworthy pre-submission arrival price.

P0 — Live reconciliation is incomplete: Order and position state need explicit reconciliation before live authority.

P0 — API protection is incomplete: Some sensitive observability/control surfaces are not uniformly protected.

# 5. FEATURE-BY-FEATURE TRUTH CHECK

Trend — Implemented: Baseline context feature; requires historical evaluation.

Momentum — Implemented: Baseline context feature; requires historical evaluation.

Volatility — Implemented: Useful risk/context input; needs timestamp and cost-aware evaluation.

Volume — Implemented: Context only until incremental predictive value is measured.

Liquidity — Implemented: Currently partially proxy-based; should be separated into true book liquidity vs trade-size proxy.

Sentiment — Prototype: GDELT+FinBERT exists, but historical timestamped storage and replay integration are missing.

SEC/13F proxy — Prototype: Useful research hypothesis only; current mapping is a proxy from public-company activity to crypto.

Order Flow — Prototype/Incorrectly wired: Needs event wiring, level mapping and delta semantics.

Micro-price — Prototype/Incorrectly wired: Formula exists, but update path is not centrally connected.

Regime — Incorrect until fixed: Current feature uses timestamp as price.

# 6. EXECUTION TRUTH

The repository has both a paper gateway and a CCXT gateway. That is excellent architecturally. The problem is economic realism.

Paper fills use zero fees.

Paper post-only orders do not model resting/future fills.

Queue position is in a separate validation harness rather than the main paper execution path.

Funding is absent.

Latency is absent.

Arrival price is not reliably captured live.

Venue reconciliation is incomplete.

Unknown order state handling is incomplete.

The system should not move to live capital until these are resolved or explicitly bounded by a small, operator-controlled canary.

# 7. RESEARCH TRUTH

The project has correctly started adding validation infrastructure. But validation infrastructure itself must be validated.

## Purged CV

The current implementation is not a sufficient financial purged-CV implementation because it lacks explicit label intervals and can retain future observations relative to a test fold. Replace it with label-aware interval purging.

## Tick data

The recorder must use a safe structured representation. The objective is not simply disabling pickle; it is creating a durable, replayable L2 dataset.

## Backtest

A backtest should be treated as a simulator experiment, not a prediction certificate. It must include realistic costs and preserve information availability.

# 8. THE REAL NEXT PHASE

PHASE P0
Correctness + Safety
        ↓
PHASE P1
Research Truth
        ↓
PHASE P2
Execution Truth
        ↓
PHASE P3
Decision Intelligence
        ↓
PHASE P4
Controlled Autonomy

The temptation will be to jump directly into P3 because the architecture is exciting. Do not. P0 and P1 are where the system earns the right to become intelligent.

# 9. AGENT OPERATING SYSTEM

The accompanying control pack contains a repository-specific operating system for the coding agent. It converts the architecture into a dynamic workflow rather than a static prompt.

## The agent must continuously do five things

Inspect the repository.

Determine the highest-priority incomplete task.

Implement the smallest safe change.

Verify the change with tests and static checks.

Update the task/state system so the next session knows what to do.

## Task selection algorithm

IF safety defect:
    fix it

ELSE IF correctness defect:
    fix it

ELSE IF component is unwired:
    wire it

ELSE IF component is untested:
    test it

ELSE IF measurement is missing:
    measure it

ELSE IF validation is missing:
    validate it

ELSE:
    select highest-value research task

This is the behavior you wanted when you said you wanted something that automatically tells the agent what to do. The queue and operating system turn that requirement into a repeatable engineering control loop.

# 10. CURRENT FIRST TASK

The first task should be dependency reproducibility.

P0-001 — Complete dependency manifest

Audit all third-party imports.

Separate core from optional heavy integrations.

Make a fresh installation reproducible.

Add import smoke tests.

Do not make every research dependency mandatory for the core.

# 11. SECOND WAVE

Fix regime price source.

Make feature configuration explicit.

Wire micro-price/OFI/tick recorder through one observation enrichment path.

Correct OFI semantics.

Replace tick storage.

Correct purged CV.

Make simulation clock deterministic.

Fix short PnL.

Integrate fees.

Capture arrival price.

Implement reconciliation.

Protect sensitive APIs.

# 12. WHAT THE AGENT MUST NOT BUILD YET

Reinforcement learning.

DeepLOB/CNN-LSTM.

FPGA/kernel-bypass infrastructure.

Complex smart order routing.

NATS before the single-process bus is proven insufficient.

ClickHouse before SQLite limits are demonstrated.

Large vector-memory systems before structured trade memory is useful.

More exchanges before the first venue lifecycle is correct.

More LLM providers before model evaluation is defined.

More indicators before feature attribution exists.

# 13. WHAT SUCCESS WILL LOOK LIKE

The system will not be considered successful merely because it produces trades. The first major success milestone is when the entire paper pipeline becomes a trustworthy scientific instrument.

A historical event stream can be replayed.

The same replay gives the same result.

Every feature is timestamp-correct.

Every decision is reproducible.

Every order has a cost.

Every trade has net PnL.

Every loss can be classified.

Every strategy can be compared.

Every feature can be ablated.

Every experiment is versioned.

Every model can be promoted or rejected.

Every production change is reversible.

# 14. LONG-TERM AUTONOMY

Only after the scientific foundation is trustworthy should the system be allowed to become increasingly autonomous.

OBSERVE
→ UNDERSTAND
→ REASON
→ DECIDE
→ RISK
→ EXECUTE
→ REFLECT
→ RESEARCH
→ VALIDATE
→ PROMOTE

The AI should eventually be able to run the research loop continuously. It should not be able to grant itself production authority.

# 15. FINAL PRINCIPAL JUDGMENT

The project is in a much better position than a normal AI trading bot. The architecture is serious, the repository has real boundaries, and the recent agent work has added many useful components.

But the next leap will not come from adding another model. It will come from making the current system honest.

The most dangerous state for ATI would be a system that looks extraordinarily intelligent while its backtest is leaking, its regime input is wrong, its fees are zero, its microstructure features are cold, its validation is flawed, and its outcome ledger is empty.

The agent operating system is therefore designed around one principle:

MAKE IT TRUE → MEASURE IT → VALIDATE IT → THEN MAKE IT SMARTER.

That is the path from the current repository to the autonomous trader envisioned by the project.

# APPENDIX — IMMEDIATE TASK QUEUE

P0-001 Complete dependency manifest

P0-002 Fix regime detector price source

P0-003 Make feature configuration explicit

P0-004 Create canonical observation enrichment path

P0-005 Correct OFI semantics

P0-006 Replace unsafe tick recorder format

P0-007 Replace purged CV with label-aware validation

P0-008 Make simulator risk snapshots replay-time deterministic

P0-009 Fix signed PnL

P0-010 Integrate fees into net PnL

P0-011 Capture execution arrival state

P0-012 Build reconciliation contract

P0-013 Protect sensitive API routes

P0-014 Validate live gateway in sandbox only